Team: Reigning Banana Date: 3/21/17

Start time: 10:30 End time: 10:45

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Front end of registering user.  Required unique username and a password. | Front end of Log in(mostly done but improving User experience)  Work on front end of project invitation | None at the moment |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Error handling for registering | Check credentials against database.  Acceptance criteria for logging in. | Trouble accessing the database |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Made sure the write to database was working and user table was functioning correctly. | Read to database for login works.  Write to database for creating project  Work on project creation | Time between meetings |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Had help from joe to get testing started. | Test creating user for password unique name and have a password. | Time between meetings |