Team: Reigning Banana Date: 03/26/2017

Start time: 12:00 End time: 12:40

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on front end of Login Page.  Finishing touches on login testing | Start working on front end of invite other uses to projects  Finish testing on account creation | Needs completion of back end for project create before testing can occur |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Tested acceptance criteria  Worked on error handling for project creation | Create user project look up table | Finding time between meetings |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on Front setup for database and html | Work on backend of project creation.  Finishing touches of Front end set up. | Finding time between meetings |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Refactored CSS and login page | Continue to improve CSS for user experience.  Work on testing for project creation and improving testing capabilities in general. | Finding time between meetings |