Team: Reigning Banana Date: 3/28/17

Start time: 10:00 End time:

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Start working on invite functionality. | Front end for viewing projects. | User look up table to finish the invite functionality. |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Created frontend for new project creation.  Writing to database for new projects.  Created user project table. | Error test and acceptance criteria for creating a new project.  Work with Connor on database calls to adding people to projects. | Familiarity with parse server |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished up database calls for project creation | Work with Justin on database calls to adding people to projects. | Time between meetings |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on making a single CSS file.  Worked with Joe to change how we assigned tasks | Get html to recognize the sole CSS file and add in ID’s rather than <div> | Not breaking html code and time. |