Team: Reigning Banana Date: 3/30/17

Start time: 10:00am End time: 11:00

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Creating the front end and back end for viewing projects.  Worked on invite but having difficulty with the Database | Finishing invite | Getting objects from the database. (May have help from Connor)  Parse documentation because it is hard to read. |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Writing to the database for project creation  Error handling and test acceptance criteria for project creation. | Continue working on the test acceptance criteria and error handling | Xammp issues and writing to database. |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Absent so unknown | Absent so unknown | Absent so unknown |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Started getting CSS in one file. And solving some of the formatting issues. | Finish CSS problems | Problems with computer and accessing Github |