Team: Reigning Banana Date: 4/27/17

Start time: 10:00 End time: 10:30

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished loading the scrumboard and moving PBL items | Work on frontend for moving items from PBL to sprint back log | Parse documentation being inadequate |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on being able to edit backlog items | Worked on loading old data to the PBL and displaying it properly | Computer Problems |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished being able to edit items in the product back log | work on the product item table and writing to database. | Busy with classes |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on the front end for reordering the sprint back log | Finished the front end for reordering the sprint back log | Time between meetings |