Team: Reigning Banana Date: 4/30/17

Start time: 8:15 End time: 9:00

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished frontend of moving items from product backlog to sprint backlog and testing for that | Add functionality that only specific roles can move things on the scrumboard | Working with the functionality inside of Parse |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Absent |  |  |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished working on the product item table and writing to database. | Backend for sending roles in invitations and error handling for 6 | Time between meetings |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished the front end for reordering the sprint backlog | Adding role functionality for inviting people to projects | Time between meetings |