Team: Reigning Banana Date: 4/4/2017

Start time: 11:45 End time: 12:00

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished Project invite functionality | Finish error handling on project invite  And testing acceptance criteria | Little to no documentation for database. |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on new project java script and acceptance criteria for new project | Front end for scrum board | Might get help from Jacob on CSS |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Worked on new project. | Continue working on product backlog write to database.  Creating a product item table | Time in between meetings |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished the front end for adding items to the product backlog | Error handling and acceptance criteria for adding items to the product backlog | Time between meetings |