Team: Reigning Banana Date: 5/2/2017

Start time: 11:10am End time: 12:00

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Joe Schlosser      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Limitation on story 10 and new column for user role  Some testing on both of those | Refactoring code and testing of existing code | Time before presenting code |
| Justin O’ Bert      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Created front end for editing PBL’s  Also backend for that.  Tested and checked acceptance criteria | Assisting Jacob and Conner and testing existing code | Time before presenting code |
| Connor O’Rourke      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Finished error handling  Started working on being able to accept and reject invitations | Finish invitation handling | Time before presenting code |
| Jacob Woolfrey      Present from start to end of meeting?  YES NO  Is Scrum Master?  YES NO | Frontend on inviting users to projects with roles attached  Added the restriction on who could add items to the PPL | Finish adding restrictions on what roles can do what | Time before presenting code |